### PROGRAM SCHEDULE

        Date Completed
Milestone	Planned	Actual

Assignment received.	9/10/2012	9/10/2012
Requirements understood; / detailed specification recorded.	9/12/2012	9/12/2012
Top level of design complete.	9/12/2012	9/12/2012
All levels of top-down design complete; / data structures determined.	9/13/2012	9/13/2012
Coding complete (clean compile).	9/15/2012	9/15/2012
Test plan complete.	9/17/2012	9/17/2012
Testing complete	9/17/2012	9/17/2012
Program ready to turn in; / all external and internal documentation complete.	9/18/2012
Assignment turned in.	9/19/2012